# Software Test Plan (STP) — Blood Donation Management System

Project: Blood Donation Management System
Version: 2.0
Authors: Tusti S, Pavithra Reddy, Vedanth Kiran, Vrushant K P
Date: 11-10-2026
Status: Approval pending

Revision History: 
Version 2.0
11-10-2026
Team
Updated test environment/tools to match SAD Version 1.0, added API-contract coverage for the defined REST interfaces, and synchronized references and traceability.

## 1. Introduction

Purpose: This document defines the test plan for Blood Donation Management System Version 2.0. It describes the testing scope, strategy, environment, schedule, responsibilities, risks, test-case management and traceability, updated to align with SRS Version 1.0 and SAD Version 1.0.

## 2. Test Items

- Account creation, login, authentication, role-based access and logout
- Donor registration, profile viewing/updating, eligibility information and donation history
- Appointment booking, viewing, rescheduling and cancellation
- Staff appointment management and completed donation recording
- Blood inventory, quantity/status maintenance and availability lookup
- Requester request submission and own-request tracking
- Staff request review, approval/rejection and allocation
- Administrator user, role and account-status management
- Input validation, data integrity, error handling and security controls

## 3. Features to be Tested

Features mapped to the SRS Version 1.0 requirement IDs:
- FR-001–FR-006: Account creation, login, authentication, role-appropriate functions, authorization and logout
- FR-007–FR-013: Donor registration, profile, permitted updates, staff view, eligibility information and donation history
- FR-014–FR-021: Appointment booking/management, completed donation recording and inventory update after accepted donation
- FR-022–FR-028: Inventory maintenance, availability lookup, quantity/status changes and allocation limits
- FR-029–FR-037: Request submission, request data/status, requester tracking, staff review and allocation
- FR-038–FR-040: Administrator user/role/access and account activation management
- NFR-003, NFR-007, NFR-011–NFR-013: Atomic inventory changes, input validation, consistency, duplicate processing and error handling
- NFR-004–NFR-009 and SR-001–SR-005: Authentication, authorization, password protection, sensitive-data protection and HTTPS
- NFR-014–NFR-021: Usability, modularity, separation of concerns, change isolation, automated tests and CI checks
- SO-001–SO-002, BR-001–BR-012 and AC-001–AC-010: Security objectives, business rules and acceptance criteria

## 4. Features Not to be Tested

- Medical diagnosis or treatment recommendations
- Laboratory testing or clinical determination of blood suitability
- Physical blood collection, storage hardware, handling or transportation
- External hospital/government integrations, which are outside the current SRS scope
- Payment processing and emergency medical decision-making
- Performance/concurrency pass thresholds until the team defines the TBD targets in NFR-001 and NFR-002

## 5. Test Approach / Strategy

Levels:
- Unit testing: validate individual functions and modules, including validation, permission checks and inventory calculations.
- Integration testing: verify interactions between authentication, donor, appointment, donation, inventory, request and database components.
- System testing: exercise complete user workflows across the web application.
- Acceptance testing: verify the system against SRS acceptance criteria AC-001–AC-010 and applicable business rules.

Types:
- Functional testing: verify each functional requirement FR-001–FR-040.
- Negative and boundary testing: invalid inputs, missing fields, invalid quantities, unauthorized actions and insufficient inventory.
- Regression testing: rerun affected cases after fixes or changes.
- Security validation: authentication, role-based authorization, password handling, sensitive data exposure and HTTPS configuration.
- Data-integrity testing: consistency of donor, appointment, donation, request and inventory records; duplicate processing; allocation limits.
- Usability testing: role-appropriate navigation, validation messages and clear status display.
- Performance/concurrency testing: prepare tests, but finalize pass/fail thresholds only after NFR-001 and NFR-002 targets are agreed.

Entry Criteria: A testable build is available; the test environment and test accounts are ready; required modules and test data are available; and the relevant SRS requirements have been reviewed.

Exit Criteria: All planned cases for the test cycle are executed or explicitly deferred with a reason; no unresolved critical defect remains; failed cases have defect records; applicable acceptance criteria are evaluated; and requirement coverage/results are recorded.

## 5.1 Security Validation

- Verify protected functions require authentication (SR-001; FR-003).
- Attempt role-inappropriate actions through the UI and direct requests/API routes where applicable (SR-002; FR-005; BR-001).
- Verify passwords are not stored or logged in plaintext and are handled using the selected secure password-hashing approach (SR-003).
- Check that sensitive donor/request information is not exposed to unauthorized roles or other requesters (SR-004; FR-010, FR-032; BR-011).
- Verify HTTPS is used for deployed authenticated communication (SR-005; NFR-009).
- Submit malformed, missing, oversized and boundary-value inputs to check validation and safe error handling (NFR-007, NFR-013).
- Verify logout ends the authenticated session and protected pages cannot be used after logout (FR-006; SR-001).
- Record any penetration/security checks not feasible in the current prototype as limitations rather than claiming compliance certification.

## 6. Test Environment

Hardware: Development/test laptops or desktops and a network connection; no dedicated blood-handling hardware is in scope.
Software: React.js with Vite frontend; Node.js with Express.js backend; PostgreSQL database; Prisma ORM; bcrypt password hashing and secure HTTP-only cookie sessions; the application build under test; and a modern browser selected for test execution. Deployed authenticated communication must use HTTPS. Keep development and test configuration separate.
Tools: Visual Studio Code; Git and GitHub; GitHub Actions for CI; Postman for manual REST API checks; Vitest and React Testing Library for frontend tests; Jest and Supertest for backend/API tests; Prisma tools for database schema/migrations; and browser developer tools. Use GitHub issues/PRs for defects and change review, and maintain a test log with evidence.
Test Data: Synthetic donor accounts, requester accounts, blood-bank staff accounts and admin accounts; different role permissions; sample donor profiles; appointments; completed donations; inventory quantities for multiple blood groups/types; and requests with pending, approved, rejected and allocated states. Do not use real personal or medical data.

## 7. Test Schedule

Planned milestones aligned to the project implementation schedule:
- Test-case design and test-data preparation: during backlog refinement and before the relevant implementation sprint.
- Test environment and CI smoke checks: before implementation Sprint 1 execution.
- Implementation Sprint 1 testing: 19-Oct-2026 to 23-Oct-2026; test completed stories, record defects and capture the required one-minute working-product video.
- Implementation Sprint 2 testing and regression: 26-Oct-2026 to 30-Oct-2026; execute end-to-end/regression checks, update documentation and capture the required two-minute video.
- Final verification and test summary: by the end of Sprint 2 / development freeze, subject to the course submission instructions.
Exact day-by-day test execution dates depend on when each feature is merged and made testable.

## 8. Test Deliverables

- Test Plan Version 1.0 (this document)
- Test cases and requirement-to-test mapping
- Synthetic test data and setup notes
- Unit/integration test scripts where implemented
- Test execution log with Pass/Fail/Blocked/Not Run status and evidence
- Defect reports/issues linked to affected test cases and requirements
- Regression results and CI results
- Test summary report documenting coverage, unresolved defects, deviations and known limitations

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| Project / Test Coordinator | Tusti S (PES1UG24CS505) | Coordinate the plan, maintain traceability and test status, and consolidate results. |
| Test Contributor | Pavithra Reddy (PES1UG24CS489) | Design and execute tests for donation/appointment workflows and report defects. |
| Test Contributor | Vedanth Kiran (PES1UG24CS523) | Design and execute tests for inventory/availability workflows and report defects. |
| Test Contributor | Vrushant K P (PES1UG24CS542) | Design and execute tests for requests, administration and authentication workflows and report defects. |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| SRS performance/concurrency targets are TBD. | Agree measurable NFR-001/NFR-002 targets before performance acceptance testing; record the decision in the SRS/test plan. |
| A feature or integrated build may be delayed. | Prepare cases in parallel, test merged stories as they become available and record blocked/not-run cases. |
| Role or inventory defects could expose data or allow invalid allocation. | Prioritize authorization, privacy, inventory atomicity and allocation-limit tests; use synthetic data. |

## 11. Assumptions & Dependencies

- A testable application build and the required modules will be made available during the planned sprints.
- Team members will provide synthetic test accounts and data for the four roles.
- The final architecture, framework, database, supported browser(s) and test tools will be documented once chosen.
- NFR-001 (response-time target) and NFR-002 (concurrency target) are TBD in SRS Version 1.0; performance acceptance thresholds must not be invented and require team agreement.
- The scope excludes physical blood handling, lab testing and external hospital/government integrations.
- GitHub issues/pull requests and CI will be used for change review and test evidence where applicable.
- SRS Version 1.0 is the baseline for this test plan; changes to requirement IDs or content must be reflected in traceability.

## 12. Suspension & Resumption Criteria

Suspend testing if:
- The build or test environment is unavailable or too unstable to produce reliable results.
- A blocking defect prevents execution of a substantial portion of the planned tests.
- Test data is corrupted or a defect could cause unintended use of real sensitive data.
- A requirement or workflow under test is changed and the expected behavior is no longer clear.

Resume testing if:
- The blocking defect is fixed or a documented workaround is approved.
- The environment and test data are restored and verified.
- The relevant build is redeployed and smoke-tested.
- Expected behavior and affected test cases are reviewed after requirement changes.

## 13. Test Case Management & Traceability

Assign each test case a unique ID (TC-001 onward). Maintain its title, preconditions, steps, expected result, actual result, status, evidence, defect link, API endpoint where applicable, and SRS mapping. Map cases to FR-001–FR-040, NFR-001–NFR-021, SO-001–SO-002, SR-001–SR-005, BR-001–BR-012 and AC-001–AC-010 as applicable. For API tests, record HTTP method/path, status code, response behavior, authentication role and relevant data-state checks. Traceability must be updated when a requirement, API contract, implementation or test case changes. Appendix A is a planning baseline, not a claim that tests have been executed.

## 14. Test Metrics & Reporting

Metrics collected:
- Requirement coverage: number of applicable requirements mapped to one or more test cases.
- Test execution progress: executed / planned cases.
- Pass, fail, blocked and not-run counts and percentages.
- Defect counts by severity, status and affected module.
- Defect age and retest status where recorded.
- CI checks and automated test results where available.
- Acceptance criteria status, including any TBD criteria that cannot yet be judged.

Reports:
- Test status and blocking defects during each sprint.
- Updated test log and defect links after test runs.
- Final test summary with coverage, results, deviations, known limitations and open issues.

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| Project / Test Coordinator | Tusti S | 11-10-2026 |
| Team Member | Pavithra Reddy | 11-10-2026 |
| Team Member | Vedanth Kiran | 11-10-2026 |
| Team Member | Vrushant K P | 11-10-2026 |

# Appendix A — Test Case Set (Version 2.0)

These cases provide planned coverage for SRS Version 1.0 and the API contracts described in SAD Version 1.0. Preconditions, test accounts and actual results should be recorded during execution. The cases are not marked as passed because the application has not been tested as part of generating this document.

| Test Case ID | Test Case / Objective | SRS Traceability | Preconditions / Test Data | Expected Result |
| --- | --- | --- | --- | --- |
| TC-001 | Register a new account | FR-001; AC-001 | Valid unique registration details | Account is created and confirmation/success state is shown. |
| TC-002 | Reject duplicate or invalid registration | FR-001; NFR-007; AC-001 | Existing account identifier or invalid/missing required field | Registration is rejected with a clear validation message; no duplicate account is created. |
| TC-003 | Authenticate valid and invalid credentials | FR-002–FR-003; SR-001; AC-002 | One valid account and one invalid credential set | Valid credentials allow sign-in; invalid credentials do not grant access. |
| TC-004 | Enforce role-based access through UI and API | FR-004–FR-005; BR-001; SR-002; SO-002; AC-002 | Accounts for donor, requester, staff and admin; protected API routes | Each role can access only permitted functions; direct unauthorized API requests return an appropriate denial and do not change data. |
| TC-005 | Logout and revisit protected page | FR-006; SR-001 | Authenticated test account | Session ends; protected functions require authentication again. |
| TC-006 | Register and view donor profile | FR-007–FR-008; BR-002; AC-003 | Donor account signed in | Donor profile is saved and visible to its owner. |
| TC-007 | Update permitted donor fields | FR-009; NFR-007; AC-003 | Existing donor profile | Permitted fields update; invalid values are rejected; restricted fields cannot be changed by unauthorized users. |
| TC-008 | Limit staff donor-information access | FR-010; NFR-008; SR-004; AC-003 | Donor and staff accounts | Authorized staff can view permitted information; unrelated roles cannot access protected donor data. |
| TC-009 | View eligibility information and donation history | FR-011–FR-013; BR-003–BR-004; AC-003 | Donor with profile and sample donation record | Eligibility information and only the donor's linked history are displayed correctly. |
| TC-010 | Book appointment as eligible donor | FR-014; BR-002–BR-003; AC-004 | Eligible donor account | Appointment is created and linked to the donor. |
| TC-011 | Prevent appointment booking when eligibility rule fails | FR-014; BR-003; AC-004 | Donor account not meeting configured eligibility rule | Booking is blocked according to the configured rule and a clear message is shown. |
| TC-012 | View, reschedule and cancel appointment | FR-015–FR-017; AC-004 | Donor with an existing appointment | Appointment list and updated status reflect the action; unauthorized users cannot modify it. |
| TC-013 | Staff manage appointments | FR-018; BR-001; AC-004 | Staff account and test appointments | Authorized staff can view/manage appointments; other roles are denied restricted actions. |
| TC-014 | Record completed donation and required details | FR-019–FR-020; BR-004; AC-004 | Staff account and valid donor/appointment | Completed donation is recorded with required fields and linked to the correct donor. |
| TC-015 | Update inventory after accepted donation | FR-021–FR-023; BR-005; AC-005 | Known starting inventory and accepted donation | Relevant available inventory increases by the recorded quantity exactly once. |
| TC-016 | Maintain inventory and query availability | FR-022–FR-026; AC-005 | Inventory records for multiple blood groups/types | Authorized users see correct quantities/statuses and availability for the selected group/type. |
| TC-017 | Reject invalid inventory quantity or status | FR-026; NFR-007; NFR-013; AC-005 | Staff account and invalid quantity/status values | Invalid update is rejected without corrupting the stored inventory. |
| TC-018 | Prevent allocation beyond available stock | FR-027–FR-028; BR-009; AC-005–AC-006 | Inventory lower than requested allocation | Allocation is rejected; available inventory does not become negative. |
| TC-019 | Submit blood request with required details | FR-029–FR-031; BR-006; AC-006 | Requester account and valid blood group/type and quantity | Request is stored with required details and an initial status. |
| TC-020 | Reject incomplete or invalid request | FR-030; NFR-007; BR-006; AC-006 | Requester account; missing group/type or invalid quantity | Request is rejected with validation feedback and is not incorrectly submitted. |
| TC-021 | Requester sees only own requests and statuses | FR-032–FR-033; BR-011; SR-004; AC-006 | Two requester accounts with separate requests | Each requester can view own requests/statuses but cannot access another requester's records. |
| TC-022 | Staff approve or reject request | FR-034–FR-036; BR-007; AC-006 | Staff account and pending request | Authorized staff action changes request status to approved or rejected; unauthorized role cannot change it. |
| TC-023 | Prevent allocation for unapproved request | FR-037; BR-008; AC-006 | Pending or rejected request | Allocation is blocked unless the request is approved. |
| TC-024 | Allocate approved request and update inventory | FR-027–FR-028; FR-037; BR-009–BR-010; AC-005–AC-006 | Approved request and sufficient inventory | Allocation is recorded and inventory decreases by the allocated quantity once. |
| TC-025 | Manage user roles and account status | FR-038–FR-040; BR-012; AC-007 | Admin account and test users | Admin can perform permitted user/role/account actions; non-admin users cannot. |
| TC-026 | Validate input and handle application/API errors safely | NFR-007; NFR-013; AC-009 | Malformed, missing and boundary-value inputs submitted through UI and relevant API endpoints | Invalid inputs are rejected with a consistent safe error response; no crash or unintended state change occurs. |
| TC-027 | Check inventory and record consistency | NFR-003; NFR-011–NFR-012; BR-005; BR-010; AC-009 | Concurrent or repeated donation/allocation actions where feasible | Updates remain consistent; duplicate processing does not double-count; related records remain correctly linked. |
| TC-028 | Verify secure password handling and data protection | NFR-006; NFR-008; SR-003–SR-004; SO-001; AC-010 | Test accounts and access to stored/logged data in test environment | Passwords are not stored/logged in plaintext; protected information is not exposed to unauthorized roles. |
| TC-029 | Verify deployed HTTPS and authenticated communication | NFR-009; SR-005; AC-010 | Deployed test environment with HTTPS configured | Authenticated communication uses HTTPS; any insecure deployment/configuration is recorded as a defect. |
| TC-030 | Check role-appropriate navigation and status clarity | NFR-014–NFR-016; AC-003–AC-007 | All four user roles and relevant workflows | Navigation and status labels are appropriate and understandable for each role. |
| TC-031 | Check modularity, regression and CI checks | NFR-017–NFR-021 | Build with automated tests and configured CI | Automated tests run as configured; CI reports results; changes do not break previously passing related workflows. |
| TC-032 | Measure performance and concurrency after targets are agreed | NFR-001–NFR-002; AC-008 | Agreed response-time and concurrency thresholds; representative test data | Record measured response times and concurrent behavior against team-approved thresholds; do not mark pass/fail while targets remain TBD. |
| TC-033 | Verify common REST API response and validation contract | NFR-007; NFR-013; SAD 4.3.6 | Send valid, malformed, missing-field and unsupported-value requests to representative API endpoints | Valid requests return the documented success status and JSON structure; invalid requests return a consistent error object and suitable HTTP status without exposing internal details. |
| TC-034 | Verify authentication session handling on protected API routes | FR-002–FR-003; FR-006; SR-001; SAD 4.3.1 | Use logged-out, validly authenticated and logged-out-again sessions; test /api/v1/auth/me and a protected endpoint | Unauthenticated requests are denied; valid sessions access permitted resources; logout ends the session and subsequent protected requests are denied. |
| TC-035 | Verify donor ownership and privacy on API endpoints | FR-008–FR-010; FR-013; NFR-008; SR-004; BR-011; SAD 4.3.2 | Two donor accounts, one staff account, profiles and donation-history records | A donor can access only their own profile/history; authorized staff can access only operationally permitted details; changing a path identifier does not bypass authorization. |
| TC-036 | Verify appointment and donation API validation | FR-014–FR-021; BR-002–BR-005; NFR-007; SAD 4.3.3 | Eligible and ineligible donor accounts, appointment records, and authorized staff account | Booking and status changes follow eligibility and ownership rules; only authorized staff record completed donations; invalid or repeated submissions do not create inconsistent records. |
| TC-037 | Verify inventory availability API and invalid quantity handling | FR-022–FR-028; BR-005; BR-009; NFR-003; SAD 4.3.4 | Known inventory quantities for multiple blood groups; authorized and unauthorized accounts | Availability returns the correct group and quantity; invalid quantities are rejected; unauthorized adjustments are denied; inventory never becomes negative. |
| TC-038 | Verify request API ownership and state transitions | FR-029–FR-036; BR-006–BR-008; BR-011; SAD 4.3.5 | Two requester accounts and requests in pending, approved and rejected states | A requester sees only their own requests; a new request receives the initial status; only authorized staff can make valid decisions; invalid state transitions are rejected. |
| TC-039 | Verify allocation API transaction and duplicate protection | FR-027–FR-028; FR-037; BR-008–BR-010; NFR-003; NFR-011–NFR-012; SAD 4.3.5 | Approved request, sufficient and insufficient stock scenarios, and repeated/concurrent allocation attempts | Only approved requests can be allocated; allocation and inventory reduction occur together exactly once; insufficient or concurrent over-allocation attempts are rejected without negative or inconsistent stock. |
| TC-040 | Verify administrator API permissions and account state changes | FR-038–FR-040; BR-001; BR-012; SR-002; SAD 4.3.1 | Administrator and non-administrator accounts plus test users | Only an administrator can list/manage users, change permitted roles, and activate/deactivate accounts; forbidden direct API requests do not modify user data. |

Execution status convention: Not Run, Pass, Fail, Blocked, or Deferred. Record actual result, evidence, defect/issue link, tester and execution date when each case is run. The SRS RTM's N/P/A implementation status is separate from test execution status.