# Software Test Plan (STP) — Blood Donation Management System

Project: Blood Donation Management System
Version: 1.0
Authors: Tusti S, Pavithra Reddy, Vedanth Kiran, Vrushant K P
Date: 11-10-2026
Status: Approval pending

## 1. Introduction

Purpose: This document defines the test plan for Blood Donation Management System v1.0. It describes the testing scope, strategy, environment, schedule, responsibilities, risks, test-case management and traceability.

Scope: Testing covers authentication and role permissions; donor registration, profile and history; appointments and completed donations; blood inventory and availability; requester blood requests; request review, approval/rejection and allocation; and user/access administration. Performance and concurrency targets remain TBD in SRS NFR-001 and NFR-002.

References: Blood Donation Management System SRS Version 1.0 (11-10-2026); university Test Plan template; project mini-project deliverable instructions.

Definitions: FR (Functional Requirement), NFR (Non-Functional Requirement), BR (Business Rule), SR (Security Requirement), AC (Acceptance Criterion), RTM (Requirements Traceability Matrix), TC (Test Case), TBD (To Be Decided).

## 2. Test Items

- Account creation, login, authentication, role-based access and logout
- Donor registration, profile viewing/updating, eligibility information and donation history
- Appointment booking, viewing, rescheduling and cancellation
- Staff appointment management and completed donation recording
- Blood inventory, quantity/status maintenance and availability lookup
- Requester request submission and own-request tracking
- Staff request review, approval/rejection and allocation
- Administrator user, role and account-status management
- Input validation, data integrity, error handling and security controls

## 3. Features to be Tested

Features mapped to the SRS Version 1.0 requirement IDs:
- FR-001–FR-006: Account creation, login, authentication, role-appropriate functions, authorization and logout
- FR-007–FR-013: Donor registration, profile, permitted updates, staff view, eligibility information and donation history
- FR-014–FR-021: Appointment booking/management, completed donation recording and inventory update after accepted donation
- FR-022–FR-028: Inventory maintenance, availability lookup, quantity/status changes and allocation limits
- FR-029–FR-037: Request submission, request data/status, requester tracking, staff review and allocation
- FR-038–FR-040: Administrator user/role/access and account activation management
- NFR-003, NFR-007, NFR-011–NFR-013: Atomic inventory changes, input validation, consistency, duplicate processing and error handling
- NFR-004–NFR-009 and SR-001–SR-005: Authentication, authorization, password protection, sensitive-data protection and HTTPS
- NFR-014–NFR-021: Usability, modularity, separation of concerns, change isolation, automated tests and CI checks
- SO-001–SO-002, BR-001–BR-012 and AC-001–AC-010: Security objectives, business rules and acceptance criteria

## 4. Features Not to be Tested

- Medical diagnosis or treatment recommendations
- Laboratory testing or clinical determination of blood suitability
- Physical blood collection, storage hardware, handling or transportation
- External hospital/government integrations, which are outside the current SRS scope
- Payment processing and emergency medical decision-making
- Performance/concurrency pass thresholds until the team defines the TBD targets in NFR-001 and NFR-002

## 5. Test Approach / Strategy

Levels:
- Unit testing: validate individual functions and modules, including validation, permission checks and inventory calculations.
- Integration testing: verify interactions between authentication, donor, appointment, donation, inventory, request and database components.
- System testing: exercise complete user workflows across the web application.
- Acceptance testing: verify the system against SRS acceptance criteria AC-001–AC-010 and applicable business rules.

Types:
- Functional testing: verify each functional requirement FR-001–FR-040.
- Negative and boundary testing: invalid inputs, missing fields, invalid quantities, unauthorized actions and insufficient inventory.
- Regression testing: rerun affected cases after fixes or changes.
- Security validation: authentication, role-based authorization, password handling, sensitive data exposure and HTTPS configuration.
- Data-integrity testing: consistency of donor, appointment, donation, request and inventory records; duplicate processing; allocation limits.
- Usability testing: role-appropriate navigation, validation messages and clear status display.
- Performance/concurrency testing: prepare tests, but finalize pass/fail thresholds only after NFR-001 and NFR-002 targets are agreed.

Entry Criteria: A testable build is available; the test environment and test accounts are ready; required modules and test data are available; and the relevant SRS requirements have been reviewed.

Exit Criteria: All planned cases for the test cycle are executed or explicitly deferred with a reason; no unresolved critical defect remains; failed cases have defect records; applicable acceptance criteria are evaluated; and requirement coverage/results are recorded.

## 5.1 Security Validation

- Verify protected functions require authentication (SR-001; FR-003).
- Attempt role-inappropriate actions through the UI and direct requests/API routes where applicable (SR-002; FR-005; BR-001).
- Verify passwords are not stored or logged in plaintext and are handled using the selected secure password-hashing approach (SR-003).
- Check that sensitive donor/request information is not exposed to unauthorized roles or other requesters (SR-004; FR-010, FR-032; BR-011).
- Verify HTTPS is used for deployed authenticated communication (SR-005; NFR-009).
- Submit malformed, missing, oversized and boundary-value inputs to check validation and safe error handling (NFR-007, NFR-013).
- Verify logout ends the authenticated session and protected pages cannot be used after logout (FR-006; SR-001).
- Record any penetration/security checks not feasible in the current prototype as limitations rather than claiming compliance certification.

## 6. Test Environment

Hardware: Development/test laptops or desktops and a network connection; no dedicated blood-handling hardware is in scope.
Software: Blood Donation Management System web application build; supported browser(s) selected by the team; application database and configured test environment. Specific frameworks, browser versions, hosting and database technology are implementation decisions and must be recorded when finalized.
Tools: Browser developer tools; the project's selected unit/integration test framework; API client where applicable; GitHub for issue/defect tracking, pull requests and CI; and a spreadsheet or Markdown test log if no dedicated test-management tool is used.
Test Data: Synthetic donor accounts, requester accounts, blood-bank staff accounts and admin accounts; different role permissions; sample donor profiles; appointments; completed donations; inventory quantities for multiple blood groups/types; and requests with pending, approved, rejected and allocated states. Do not use real personal or medical data.

## 7. Test Schedule

Planned milestones aligned to the project implementation schedule:
- Test-case design and test-data preparation: during backlog refinement and before the relevant implementation sprint.
- Test environment and CI smoke checks: before implementation Sprint 1 execution.
- Implementation Sprint 1 testing: 19-Oct-2026 to 23-Oct-2026; test completed stories, record defects and capture the required one-minute working-product video.
- Implementation Sprint 2 testing and regression: 26-Oct-2026 to 30-Oct-2026; execute end-to-end/regression checks, update documentation and capture the required two-minute video.
- Final verification and test summary: by the end of Sprint 2 / development freeze, subject to the course submission instructions.
Exact day-by-day test execution dates depend on when each feature is merged and made testable.

## 8. Test Deliverables

- Test Plan Version 1.0 (this document)
- Test cases and requirement-to-test mapping
- Synthetic test data and setup notes
- Unit/integration test scripts where implemented
- Test execution log with Pass/Fail/Blocked/Not Run status and evidence
- Defect reports/issues linked to affected test cases and requirements
- Regression results and CI results
- Test summary report documenting coverage, unresolved defects, deviations and known limitations

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| Project / Test Coordinator | Tusti S (PES1UG24CS505) | Coordinate the plan, maintain traceability and test status, and consolidate results. |
| Test Contributor | Pavithra Reddy (PES1UG24CS489) | Design and execute tests for donation/appointment workflows and report defects. |
| Test Contributor | Vedanth Kiran (PES1UG24CS523) | Design and execute tests for inventory/availability workflows and report defects. |
| Test Contributor | Vrushant K P (PES1UG24CS542) | Design and execute tests for requests, administration and authentication workflows and report defects. |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| SRS performance/concurrency targets are TBD. | Agree measurable NFR-001/NFR-002 targets before performance acceptance testing; record the decision in the SRS/test plan. |
| A feature or integrated build may be delayed. | Prepare cases in parallel, test merged stories as they become available and record blocked/not-run cases. |
| Role or inventory defects could expose data or allow invalid allocation. | Prioritize authorization, privacy, inventory atomicity and allocation-limit tests; use synthetic data. |

## 11. Assumptions & Dependencies

- A testable application build and the required modules will be made available during the planned sprints.
- Team members will provide synthetic test accounts and data for the four roles.
- The final architecture, framework, database, supported browser(s) and test tools will be documented once chosen.
- NFR-001 (response-time target) and NFR-002 (concurrency target) are TBD in SRS Version 1.0; performance acceptance thresholds must not be invented and require team agreement.
- The scope excludes physical blood handling, lab testing and external hospital/government integrations.
- GitHub issues/pull requests and CI will be used for change review and test evidence where applicable.
- SRS Version 1.0 is the baseline for this test plan; changes to requirement IDs or content must be reflected in traceability.

## 12. Suspension & Resumption Criteria

Suspend testing if:
- The build or test environment is unavailable or too unstable to produce reliable results.
- A blocking defect prevents execution of a substantial portion of the planned tests.
- Test data is corrupted or a defect could cause unintended use of real sensitive data.
- A requirement or workflow under test is changed and the expected behavior is no longer clear.

Resume testing if:
- The blocking defect is fixed or a documented workaround is approved.
- The environment and test data are restored and verified.
- The relevant build is redeployed and smoke-tested.
- Expected behavior and affected test cases are reviewed after requirement changes.

## 13. Test Case Management & Traceability

Assign each test case a unique ID (TC-001 onward). Maintain its title, preconditions, steps, expected result, actual result, status, evidence, defect link and SRS mapping. Map cases to FR-001–FR-040, NFR-001–NFR-021, SO-001–SO-002, SR-001–SR-005, BR-001–BR-012 and AC-001–AC-010 as applicable. Traceability must be updated when a requirement, implementation or test case changes. Appendix A provides the initial test-case set; it is a planning baseline, not a claim that tests have been executed.

## 14. Test Metrics & Reporting

Metrics collected:
- Requirement coverage: number of applicable requirements mapped to one or more test cases.
- Test execution progress: executed / planned cases.
- Pass, fail, blocked and not-run counts and percentages.
- Defect counts by severity, status and affected module.
- Defect age and retest status where recorded.
- CI checks and automated test results where available.
- Acceptance criteria status, including any TBD criteria that cannot yet be judged.

Reports:
- Test status and blocking defects during each sprint.
- Updated test log and defect links after test runs.
- Final test summary with coverage, results, deviations, known limitations and open issues.

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| Project / Test Coordinator | Tusti S | 11-10-2026 |
| Team Member | Pavithra Reddy | 11-10-2026 |
| Team Member | Vedanth Kiran | 11-10-2026 |
| Team Member | Vrushant K P | 11-10-2026 |

# Appendix A — Initial Test Case Set

These cases provide initial coverage for the SRS Version 1 baseline. Preconditions, test accounts and actual results should be recorded during execution. The cases are not marked as passed because the application has not been tested as part of generating this document.

| Test Case ID | Test Case / Objective | SRS Traceability | Preconditions / Test Data | Expected Result |
| --- | --- | --- | --- | --- |
| TC-001 | Register a new account | FR-001; AC-001 | Valid unique registration details | Account is created and confirmation/success state is shown. |
| TC-002 | Reject duplicate or invalid registration | FR-001; NFR-007; AC-001 | Existing account identifier or invalid/missing required field | Registration is rejected with a clear validation message; no duplicate account is created. |
| TC-003 | Authenticate valid and invalid credentials | FR-002–FR-003; SR-001; AC-002 | One valid account and one invalid credential set | Valid credentials allow sign-in; invalid credentials do not grant access. |
| TC-004 | Enforce role-based access | FR-004–FR-005; BR-001; SR-002; SO-002; AC-002 | Accounts for donor, requester, staff and admin | Each role can access only permitted functions; unauthorized UI/API actions are denied. |
| TC-005 | Logout and revisit protected page | FR-006; SR-001 | Authenticated test account | Session ends; protected functions require authentication again. |
| TC-006 | Register and view donor profile | FR-007–FR-008; BR-002; AC-003 | Donor account signed in | Donor profile is saved and visible to its owner. |
| TC-007 | Update permitted donor fields | FR-009; NFR-007; AC-003 | Existing donor profile | Permitted fields update; invalid values are rejected; restricted fields cannot be changed by unauthorized users. |
| TC-008 | Limit staff donor-information access | FR-010; NFR-008; SR-004; AC-003 | Donor and staff accounts | Authorized staff can view permitted information; unrelated roles cannot access protected donor data. |
| TC-009 | View eligibility information and donation history | FR-011–FR-013; BR-003–BR-004; AC-003 | Donor with profile and sample donation record | Eligibility information and only the donor's linked history are displayed correctly. |
| TC-010 | Book appointment as eligible donor | FR-014; BR-002–BR-003; AC-004 | Eligible donor account | Appointment is created and linked to the donor. |
| TC-011 | Prevent appointment booking when eligibility rule fails | FR-014; BR-003; AC-004 | Donor account not meeting configured eligibility rule | Booking is blocked according to the configured rule and a clear message is shown. |
| TC-012 | View, reschedule and cancel appointment | FR-015–FR-017; AC-004 | Donor with an existing appointment | Appointment list and updated status reflect the action; unauthorized users cannot modify it. |
| TC-013 | Staff manage appointments | FR-018; BR-001; AC-004 | Staff account and test appointments | Authorized staff can view/manage appointments; other roles are denied restricted actions. |
| TC-014 | Record completed donation and required details | FR-019–FR-020; BR-004; AC-004 | Staff account and valid donor/appointment | Completed donation is recorded with required fields and linked to the correct donor. |
| TC-015 | Update inventory after accepted donation | FR-021–FR-023; BR-005; AC-005 | Known starting inventory and accepted donation | Relevant available inventory increases by the recorded quantity exactly once. |
| TC-016 | Maintain inventory and query availability | FR-022–FR-026; AC-005 | Inventory records for multiple blood groups/types | Authorized users see correct quantities/statuses and availability for the selected group/type. |
| TC-017 | Reject invalid inventory quantity or status | FR-026; NFR-007; NFR-013; AC-005 | Staff account and invalid quantity/status values | Invalid update is rejected without corrupting the stored inventory. |
| TC-018 | Prevent allocation beyond available stock | FR-027–FR-028; BR-009; AC-005–AC-006 | Inventory lower than requested allocation | Allocation is rejected; available inventory does not become negative. |
| TC-019 | Submit blood request with required details | FR-029–FR-031; BR-006; AC-006 | Requester account and valid blood group/type and quantity | Request is stored with required details and an initial status. |
| TC-020 | Reject incomplete or invalid request | FR-030; NFR-007; BR-006; AC-006 | Requester account; missing group/type or invalid quantity | Request is rejected with validation feedback and is not incorrectly submitted. |
| TC-021 | Requester sees only own requests and statuses | FR-032–FR-033; BR-011; SR-004; AC-006 | Two requester accounts with separate requests | Each requester can view own requests/statuses but cannot access another requester's records. |
| TC-022 | Staff approve or reject request | FR-034–FR-036; BR-007; AC-006 | Staff account and pending request | Authorized staff action changes request status to approved or rejected; unauthorized role cannot change it. |
| TC-023 | Prevent allocation for unapproved request | FR-037; BR-008; AC-006 | Pending or rejected request | Allocation is blocked unless the request is approved. |
| TC-024 | Allocate approved request and update inventory | FR-027–FR-028; FR-037; BR-009–BR-010; AC-005–AC-006 | Approved request and sufficient inventory | Allocation is recorded and inventory decreases by the allocated quantity once. |
| TC-025 | Manage user roles and account status | FR-038–FR-040; BR-012; AC-007 | Admin account and test users | Admin can perform permitted user/role/account actions; non-admin users cannot. |
| TC-026 | Validate input and handle application errors safely | NFR-007; NFR-013; AC-009 | Malformed, missing and boundary-value inputs | Invalid inputs are handled without crash or unintended state changes; error messages do not expose sensitive internals. |
| TC-027 | Check inventory and record consistency | NFR-003; NFR-011–NFR-012; BR-005; BR-010; AC-009 | Concurrent or repeated donation/allocation actions where feasible | Updates remain consistent; duplicate processing does not double-count; related records remain correctly linked. |
| TC-028 | Verify secure password handling and data protection | NFR-006; NFR-008; SR-003–SR-004; SO-001; AC-010 | Test accounts and access to stored/logged data in test environment | Passwords are not stored/logged in plaintext; protected information is not exposed to unauthorized roles. |
| TC-029 | Verify deployed HTTPS and authenticated communication | NFR-009; SR-005; AC-010 | Deployed test environment with HTTPS configured | Authenticated communication uses HTTPS; any insecure deployment/configuration is recorded as a defect. |
| TC-030 | Check role-appropriate navigation and status clarity | NFR-014–NFR-016; AC-003–AC-007 | All four user roles and relevant workflows | Navigation and status labels are appropriate and understandable for each role. |
| TC-031 | Check modularity, regression and CI checks | NFR-017–NFR-021 | Build with automated tests and configured CI | Automated tests run as configured; CI reports results; changes do not break previously passing related workflows. |
| TC-032 | Measure performance and concurrency after targets are agreed | NFR-001–NFR-002; AC-008 | Agreed response-time and concurrency thresholds; representative test data | Record measured response times and concurrent behavior against team-approved thresholds; do not mark pass/fail while targets remain TBD. |

Execution status convention: Not Run, Pass, Fail, Blocked, or Deferred. Record actual result, evidence, defect/issue link, tester and execution date when each case is run. The SRS RTM's N/P/A implementation status is separate from test execution status.